# Product Team Sync - May 15, 2023

## Attendees

- Sarah Chen (Product Lead)

- Mike Johnson (Engineering)

- Anna Smith (Design)

- David Park (QA)

## Agenda

### 1. Sprint Review

- Completed Features

- User authentication flow

- Dashboard redesign

- Performance optimization

- Reduced load time by 40%

- Implemented caching solution

- Pending Items

- Mobile responsive fixes

- Beta testing feedback integration

### 2. Current Challenges

- Resource constraints in QA team

- Third-party API integration delays

- User feedback on new UI

- Navigation confusion

- Color contrast issues

### 3. Next Sprint Planning

- Priority Features

- Payment gateway integration

- User profile enhancement

- Analytics dashboard

- Technical Debt

- Code refactoring

- Documentation updates

## Action Items

- @sarah: Finalize Q3 roadmap by Friday

- @mike: Schedule technical review for payment integration

- @anna: Share updated design system documentation

- @david: Prepare QA resource allocation proposal

## Next Steps

- Schedule individual team reviews

- Update sprint board

- Share meeting summary with stakeholders

## Notes

- Next sync scheduled for May 22, 2023

- Platform demo for stakeholders on May 25

- Remember to update JIRA tickets

---

Meeting recorded by: Sarah Chen

Duration: 45 minutes